## Slide 1: A Music Sharing App
Hot Pot
Team 26
Notes: Rui

## Slide 2: Recap: What is Hot Pot?
Share Music Video Together
Multiple Users
Real-time
Notes: Rui

## Slide 3: Our Schedule
Final Sprint
A fully functional app in which users can create/join rooms and enjoy synchronized playback.
Notes: Rui

## Slide 4
Demo
Notes: Start with user registration, email, login (Rui)
Room tour (Rui)
  Create a room
  Enter the room
  Add songs
Maps tour (Noam)
  Show randomly placed locations (for demo purposes)
  Allow user location in browser
  Can enter a room at a specific location
Show sync. Playback
  Enter a room with Host
  Enter a room with Listener(s)
  Pause/play/next with Host
  Listener can join room later, will sync-up on start

## Slide 5: We aimed for
Django Channel to Sync Videos
Play
Search YouTube Video
DJs add to Song Queue
Add Geo location to Room
Login/Register
Basic Django Structure
Pivot from Spotify to YouTube API
Google Map
Sync
Seek
Next
Listeners add to Song Pool
Represent all the rooms in the map view
Create Room
Show visited Rooms
Autoplay videos from Song queue
Notes: Sam

## Slide 6
We accomplished
6
Django Channel to Sync Videos
Play
Search YouTube Video
DJs add to Song Queue
Add Geo location to Room
Login/Register
Sync
Seek
Next
Listeners add to Song Pool
Represent all the rooms in the map view
Create Room
Show visited Rooms
Autoplay videos from Song queue
Everything is on schedule
Notes: Sam

## Slide 7: Problems & Progress
Initial Try:
Initial idea was to have Django server coordinate all callbacks...
Better solutions: Django Sockets
Join the Django channel whenever you join the room
'Host' broadcasts any player state changes
'Listeners' receive player state change and adjust their playback
Currently using hard-coded offset
Problem
Synchronizing playback was difficult
Notes: Sam

## Slide 8: Problems & Progress
Problem
Rooms could have different types of playlists (DJ’s and Listeners’)
Proposed solution
Modify the Playlist Model so that it supports multiple types
  DJ Queue
  Listener’s Pool
Notes: Noam
Spotipy (the Python wrapper we relied on) does not refresh tokens automatically
Web Playback SDK is in ‘Beta’ and not fully functional. Also a crucial endpoint in the Spotify Web API seems to have an unresolved bug (opened this past June on GitHub).

## Slide 9: Problems & Progress
Problem
Search and add YouTube Videos without refreshing the page
Proposed solution
Everything in AJAX! So it won’t force user to refresh the page and stop playback.
Currently doing periodic update for song pool and song queue (like HW5 comments)
Notes: Noam
Spotipy (the Python wrapper we relied on) does not refresh tokens automatically
Web Playback SDK is in ‘Beta’ and not fully functional. Also a crucial endpoint in the Spotify Web API seems to have an unresolved bug (opened this past June on GitHub).

## Slide 10: Our Schedule
Final
Sprint
A fully functional app in which users can create/join rooms and enjoy synchronized playback.
Notes: Noam

## Slide 11
Primary Goal:
More features & Playtest
‘Owner’ of the room can grant DJ privilege to other users
Support Multiple DJs with round-robin song queue
QA Tests
Allow Listeners to ‘upvote’ songs in the pool
Display and async update current list of users in Room
UX Tests
Notes: Noam

## Slide 12: Summary: We are Team 26, Our project: Hot Pot is a Music Sharing App, which supports:
Creating a room and inviting people
Sharing Playlists as DJs or Listeners
Synchronizing YouTube playback in real time
Notes: Rui

## Slide 13: Thanks!
Any questions?
Notes: Rui