## Slide 1: A Music Sharing App
Hot Pot
Team 26

## Slide 2: Recap: What is Hot Pot?
Share Music Video Together
Multiple Users
Real-time

## Slide 3: Our Schedule
Final Sprint
A fully functional app in which users can create/join rooms and enjoy synchronized playback.

## Slide 4
Demo

## Slide 5: We aimed for
Django Channel to Sync Videos
Play
Search YouTube Video
DJs add to Song Queue
Add Geo location to Room
Login/Register
Basic Django Structure
Pivot from Spotify to YouTube API
Google Map
Sync
Seek
Next
Listeners add to Song Pool
Represent all the rooms in the map view
Create Room
Show visited Rooms
Autoplay videos from Song queue

## Slide 6
We accomplished
6
Django Channel to Sync Videos
Play
Search YouTube Video
DJs add to Song Queue
Add Geo location to Room
Login/Register
Sync
Seek
Next
Listeners add to Song Pool
Represent all the rooms in the map view
Create Room
Show visited Rooms
Autoplay videos from Song queue
Everything is on schedule

## Slide 7: Problems & Progress
Problems
Initial idea was to have Django server coordinate all callbacks...
Better solutions: Django Sockets
Join the Django channel whenever you join the room
'Host' broadcasts any player state changes
'Listeners' receive player state change and adjust their playback
Synchronizing playback was difficult

## Slide 8: Problems & Progress
Problem
Rooms could have different types of playlists (DJ’s and Listeners’)
Proposed solution
Modify the Playlist Model so that it supports multiple types
  DJ Queue
  Listener’s Pool
Notes: Spotipy (the Python wrapper we relied on) does not refresh tokens automatically
Web Playback SDK is in ‘Beta’ and not fully functional. Also a crucial endpoint in the Spotify Web API seems to have an unresolved bug (opened this past June on GitHub).

## Slide 9: Problems & Progress
Problem
Search and add YouTube Videos without refreshing the page
Proposed solution
Everything in AJAX! So it won’t force user to refresh the page and stop playback.
Notes: Spotipy (the Python wrapper we relied on) does not refresh tokens automatically
Web Playback SDK is in ‘Beta’ and not fully functional. Also a crucial endpoint in the Spotify Web API seems to have an unresolved bug (opened this past June on GitHub).

## Slide 10: Our Schedule
Final
Sprint
A fully functional app in which users can create/join rooms and enjoy synchronized playback.

## Slide 11: Moving on to Next Week

## Slide 12
Primary Goal:
More features & Playtest
‘Owner’ of the room can grant DJ privilege to other users
Support Multiple DJs with round-robin song queue
QA Tests
Allow Listeners to ‘upvote’ songs in the pool
Display and async update current list of users in Room
UX Tests

## Slide 13: Summary: We are Team 26, Our project: Hot Pot is a Music Sharing App, which supports:
Creating a room and inviting people
Sharing Playlists as DJs or Listeners
Synchronizing YouTube playback in real time

## Slide 14: Thanks!
Any questions?