## Slide 1: A Music Sharing App
Hot Pot
Team 26

## Slide 2: Recap: What is Hot Pot?
Share Music Together
Multiple Users
Real-time

## Slide 3: Our Schedule
last
A minimum functional app in which users can join rooms and auto-sync videoes

## Slide 4
Demo

## Slide 5: We aimed for
Django Channel to Sync Videos for
Create a DJ room with empty Playlist
Search songs in Spotify
Fetch and show search results
Add the song to Playlist
Play Spotify Music on Web app
Django Login

## Slide 6
Django Login
User/Room Setting
We accomplished
6
Spotify Account Authentication
Create a DJ room with empty Playlist
Search songs in Spotify
Fetch and show search results
Add the song to Playlist
Play Spotify Music on Web app
Home
Login
Explore
Create a Room
Room
Register

## Slide 7: Problems & Progress
Problems
- Synchronizing playback across multiple listeners
- Cannot play the song we want to
Proposed solutions
Sending song_id + offset to each listener so the client can start playback at the right time
Possibly pivot to using YouTube API, which has better support

## Slide 8: Problems & Progress
Problem
Some parts of Spotify API are in beta and not fully functional...
Proposed solution
Unfortunately, so far we could not find a perfect way to solve this problem. For the next week, we are going to do more research.
A back up plan is Youtube API, which has better support and easier authentification
Notes: Spotipy (the Python wrapper we relied on) does not refresh tokens automatically
Web Playback SDK is in ‘Beta’ and not fully functional. Also a crucial endpoint in the Spotify Web API seems to have an unresolved bug (opened this past June on GitHub).

## Slide 9: Our Schedule
Spotify API:
Build a functional prototype
Second Sprint
last
UI/UX:
Core static pages

## Slide 10: Moving on to Next Week

## Slide 11
Primary Goal:
Integration of separate parts
Django Login
Add People to Room
Explore Nearby
Search Room by DJ or by Room No.
More Animation
User/Room Setting
Add/Block People to Room
Vote for the Playlist
Display Lyrics / Album cover
Play the Playlist in order

## Slide 12: Summary: we are Team 26, Our project: Hot Pot is a Music Sharing App, which supports:
Create a room and invite people
Share Spotify Playlist in real time
Connect businesses with Hot Pot rooms so customers can vote for what songs are played

## Slide 13: Thanks!
Any questions?