## Slide 1: A Music Sharing App
Hot Pot
Team 26

## Slide 2: Recap: What is Hot Pot?
Share Music Video Together
Multiple Users
Real-time

## Slide 3: Our Schedule
last
A minimum functional app in which users can join rooms and auto-sync videoes

## Slide 4
Demo

## Slide 5: We aimed for
Django Channel to Sync Videos
Play
Search Youtube Video
Add the song to DJ Queue
Add Geo location to Room
Login/Register
Basic Django Structure
Pivot from Spotify to Youtube API
Google Map
Sync
Seek
Next
Add the song to Listener’s Pool
Represent all the room in the map view
Create Room
Show visited Rooms
Play videos from DJ queue

## Slide 6
We accomplished
6
Django Channel to Sync Videos
Play
Search Youtube Video
Add the song to DJ Queue
Add Geo location to Room
Login/Register
Sync
Seek
Next
Add the song to Listener’s Pool
Represent all the room in the map view
Create Room
Show visited Rooms
Play videos from DJ queue
Everything is on schedule

## Slide 7: Problems & Progress
Problems
Initial idea was to have Django server coordinate all callbacks...
Better solutions: Django Socket
- Join the channel whenever you join the room
- 'Host' broadcasts any player state change
- 'Listeners' receive player state change and adjust their playback
Synchronizing playback was difficult

## Slide 8: Problems & Progress
Problem
Rooms could have different types of playlists (DJ’s and Listeners’)
Proposed solution
Modify the Playlist Model so that it supports multiple types
  DJ Queue
  Listener’s Pool
Notes: Spotipy (the Python wrapper we relied on) does not refresh tokens automatically
Web Playback SDK is in ‘Beta’ and not fully functional. Also a crucial endpoint in the Spotify Web API seems to have an unresolved bug (opened this past June on GitHub).

## Slide 9: Problems & Progress
Problem
Search and add Youtube Video without refreshing the page
Proposed solution
Everything in AJAX! so it won't break the user experiance with the django channel
Notes: Spotipy (the Python wrapper we relied on) does not refresh tokens automatically
Web Playback SDK is in ‘Beta’ and not fully functional. Also a crucial endpoint in the Spotify Web API seems to have an unresolved bug (opened this past June on GitHub).

## Slide 10: Our Schedule
Last Sprint
A minimum functional app in which users can join rooms and auto-sync videoes

## Slide 11: Moving on to Next Week

## Slide 12
Primary Goal:
More features & Playtest
‘Owner’ of the room can grant DJ privilege to other users
Support Multiple DJs
QA Tests
Search Room by name
Sync People list in Room
UX Tests

## Slide 13: Summary: we are Team 26, Our project: Hot Pot is a Music Sharing App, which supports:
Create a room and invite people
Share Playlist as DJ or Listeners
Sync Youtube Video in real time

## Slide 14: Thanks!
Any questions?